B.2 — Preflight checklist (short)

Step	Action

- Run audits in both databases and resolve reported rows.

- Take full backup of each database; verify a restore to test environment.

- Test application behavior against a snapshot DB with tightened schema in staging.

- Schedule maintenance window; inform stakeholders.

- Run migration script (B.1) in target DB; monitor for errors.

- Run integration tests; validate search, unique-key behavior, and UI validation errors.

If issues, restore from backup and report findings for remediation.

Notes, caveats, and next actions

- I ran schema discovery for the four tables in dbo of templarcms_authoring; scripts assume the same schema exists in templarcms_published.

- ALTER COLUMN statements may fail if constraints (FKs, indexes) depend on the column — preflight checks aim to catch likely causes but review dependencies before running in production.

- For columns defined as NOT NULL with defaults, the ALTER COLUMN preserves NOT NULL constraints where appropriate.

- Filtered unique indexes require SQL Server 2008+ (supported by your SQL2025).

- The migration template does not change collation; you confirmed keeping SQL_Latin1_General_CP1_CI_AS.

- I did not include automated data-migration (e.g., truncation or normalization). Resolve offending rows manually or with reviewed transformation scripts.

Would you like:

- I) A helper script to export offending rows to CSV for manual review?

- II) A staged data-fix script proposal (e.g., report/trim/notify) for each offending type?

- III) Proceed to generate a migration runbook with exact command sequences and PowerShell steps to perform backup/restore checks?